## Slide 1: Week 2 Plan
Investigate using passenger specific properties
  Current transport cost
  Passenger travel time
  Number of transfers
Investigate Plan B with fixing part of the network
  Reduce computational complexity
Region 1
Region 1

## Slide 2: Week 2 Progress
Update potential hub candidates dataset
  Get rid of hubs not chosen in the original design
  Assign hubs chosen in the original design to a specific region
Re-run design with tuned parameters
  travelTimeFactorShuttle = 1.2
  travelTimeFactorShuttle = 1.2
  alpha = 0.05
  mipgap = 0.01
Attempt to fix part of the network (still working on it)
  Introducing a hub weight parameter to limit the number of hubs that can be selected from each region
  Solve the network design by only considering hubs in a region and its neighbor regions
To-do
  Solve runtime issue (takes a long time to generate regional design)
  Generate final design
  Try other clustering methods

## Slide 3: Week 3 & 4 Plan
Starting using large ARC data
  Goal: increase the population that utilize public transit system (currently 2%)
  Use it for hub selection
  Use it to evaluate current network design (on MARTA data)
  Generate new O-D pairs to design
Analysis
  Current network design
  Hub selection
Case study
  Specific region
  Areas of improvement
Study robustness
Etc.